# WatchLockAI Sentinel - Prioritized TODO

Generated: 2025-09-03T03:02:21Z

This document provides a human-readable view of prioritized work items for WatchLockAI Sentinel. Items are categorized by priority (P0 = Critical, P1 = Important, P2 = Enhancement) and estimated development effort.

## P0 - Critical Issues (Must Fix)

These items represent critical issues that affect system stability, security, or core functionality. All P0 items should be addressed before production deployment.

### P0-001: Fix Windows Registry Monitor Import Guards ⚠️ PLATFORM_GUARD

Files: collectors/reg_monitor.py
Effort: 30 minutes
Risk: Low

Platform guards implemented but may have typing issues with conditional imports. Need to add proper type stubs for winreg when module not available on Linux.

Acceptance Criteria: - pyright=0 on collectors/reg_monitor.py - Registry monitor loads without errors on both Windows and Linux

### P0-002: Fix Windows Service Wrapper Import Guards ⚠️ PLATFORM_GUARD

Files: service/service_wrapper.py
Effort: 45 minutes
Risk: Low

Platform guards for win32 modules may have typing issues with conditional imports. Add proper type stubs for win32 modules when not available on Linux.

Acceptance Criteria: - pyright=0 on service/service_wrapper.py - Service wrapper loads without errors on Linux - Service functions return appropriate error messages on Linux

### P0-003: Fix Response Actions Platform-Specific Code ⚠️ PLATFORM_GUARD

Files: response/actions.py
Effort: 25 minutes
Risk: Medium

Platform-aware timeouts and error handling may have typing inconsistencies. Ensure proper typing for platform-specific timeout and error message logic.

Acceptance Criteria: - pyright=0 on response/actions.py - Process termination works correctly on both platforms - Appropriate timeouts applied per platform

### P0-004: Missing Console Web API Import Guard 🔄 IMPORT_CYCLE

Files: console/web_api.py, service/service_wrapper.py
Effort: 20 minutes
Risk: Medium

Service wrapper imports console.web_api but has try/except guard that may not be typed properly. Need proper typing and lazy import pattern for optional web API dependency.

Acceptance Criteria: - pyright=0 on service/service_wrapper.py - Service starts correctly when FastAPI not available - Graceful degradation message logged

### P0-005: Event Schema Type Union Resolution 📋 EVENT_SCHEMA

Files: app_core/schemas.py
Effort: 60 minutes
Risk: High

SentinelEvent union type may need explicit type discrimination for proper routing. Add explicit discriminator field or improve union type handling.

Acceptance Criteria: - pyright=0 on app_core/schemas.py - Event bus routing works correctly for all event types - No runtime type resolution errors

## P1 - Important Issues (Should Fix)

These items improve system reliability, performance, and maintainability. Address these after P0 items are resolved.

### P1-001: Add Missing Error Handling in Event Bus Worker 📋 EVENT_SCHEMA

Files: app_core/bus.py
Effort: 90 minutes
Risk: Low

Event bus worker has basic error handling but could be more robust for edge cases. Add comprehensive error handling and recovery for event delivery failures.

### P1-002: Implement Configuration Hot Reload ⚙️ CONFIG

Files: app_core/config.py
Effort: 3 hours
Risk: Medium

Configuration currently requires restart to reload changes from config.yaml. Add file watcher for config.yaml changes and safe hot reload mechanism.

### P1-003: Add Comprehensive API Input Validation 🌐 API_ROUTER

Files: console/web_api.py, console/api/operational_mode.py
Effort: 2 hours
Risk: Medium

API endpoints have basic validation but could be more comprehensive. Add comprehensive input validation, rate limiting, and error response formatting.

### P1-004: Optimize Event Bus Performance for High Load 📋 EVENT_SCHEMA

Files: app_core/bus.py
Effort: 4 hours
Risk: Low

Event bus uses asyncio.Queue which may not be optimal for very high event volumes. Implement event batching and optimize queue performance for high throughput.

### P1-005: Add Threat Intelligence Database Caching ⚙️ CONFIG

Files: detection/threat_intel_db.py
Effort: 2.5 hours
Risk: Low

Threat intelligence searches may be slow without proper caching. Implement LRU cache for threat intelligence queries with TTL expiration.

## P2 - Enhancement Issues (Nice to Have)

These items add new features and capabilities. Implement after core system is stable and P0/P1 items are addressed.

### P2-001: Add Behavioral Engine Machine Learning Integration 📚 DOCS

Files: detection/behavioral_engine.py
Effort: 8 hours
Risk: High

Behavioral engine exists but lacks ML-based anomaly detection. Integrate scikit-learn or similar for behavioral anomaly detection.

### P2-002: Implement Advanced File Quarantine System ⚙️ CONFIG

Files: response/actions.py
Effort: 6 hours
Risk: High
Dependencies: P0-003

Build secure file quarantine with restore capability and audit trail. Files can be quarantined to secure location with restoration capability.

### P2-003: Add Web Console Authentication 🌐 API_ROUTER

Files: console/web_api.py
Effort: 5 hours
Risk: Medium
Dependencies: P1-003

Web console currently has no authentication (localhost only). Implement session-based authentication for web console access.

### P2-004: Implement Real-time Dashboard Updates 🌐 API_ROUTER

Files: console/web_api.py
Effort: 4 hours
Risk: Medium
Dependencies: P1-001

Dashboard requires manual refresh for updated information. Add WebSocket or SSE for real-time dashboard updates.

### P2-005: Add Comprehensive Integration Tests 🧪 TEST

Files: tests/
Effort: 6.5 hours
Risk: Low

Limited integration tests for end-to-end workflows. Build comprehensive integration test suite covering major workflows.

### P2-006: Implement Configuration Schema Validation ⚙️ CONFIG

Files: app_core/config.py
Effort: 3 hours
Risk: Low
Dependencies: P1-002

Configuration validation relies on Pydantic but lacks comprehensive schema validation. Add JSON schema validation for configuration.

### P2-007: Add Process Tree Analysis 📋 EVENT_SCHEMA

Files: collectors/proc_monitor.py, detection/behavioral_engine.py
Effort: 5.5 hours
Risk: Medium
Dependencies: P1-004

Process monitoring captures parent PID but doesn’t build process tree analysis. Implement process tree construction and suspicious pattern detection.

### P2-008: Implement Memory-Resident Threat Hunting 📚 DOCS

Files: detection/
Effort: 10 hours
Risk: High
Dependencies: P1-001, P1-005

System focuses on real-time detection but lacks historical threat hunting. Add capability to hunt for threats in historical event data.

## Summary Statistics

### By Priority

- P0 (Critical): 5 items, ~3 hours total effort

- P1 (Important): 5 items, ~12.5 hours total effort

- P2 (Enhancement): 8 items, ~51 hours total effort

### By Category

- PLATFORM_GUARD: 3 items (all P0)

- EVENT_SCHEMA: 4 items (1 P0, 2 P1, 1 P2)

- CONFIG: 4 items (1 P1, 3 P2)

- API_ROUTER: 3 items (1 P1, 2 P2)

- IMPORT_CYCLE: 1 item (P0)

- TEST: 1 item (P2)

- DOCS: 2 items (P2)

### By Risk Level

- High Risk: 5 items (requires careful implementation)

- Medium Risk: 6 items (moderate complexity)

- Low Risk: 7 items (straightforward fixes)

## Recommended Implementation Order

- Phase 1 - Fix Critical Platform Issues (P0-001, P0-002, P0-003)

- Phase 2 - Resolve Import and Type Issues (P0-004, P0-005)

- Phase 3 - Improve System Reliability (P1-001, P1-002)

- Phase 4 - Enhance API and Performance (P1-003, P1-004, P1-005)

- Phase 5 - Add Advanced Features (Selected P2 items based on requirements)

This prioritization ensures core system stability before adding enhancements, with platform compatibility as the highest priority.